SunProof AI

Group Action Plan  ·  Work Division  ·  Collaboration Guide

This document divides the SunProof AI project into parallel workstreams — one per group member. Everyone can work simultaneously from day one. The suggestions here are a starting point: if you find a better tool or approach, go for it!

# Team at a Glance

Five parallel tracks cover every layer of the product — technical build, and business case.

| Name | Role | Module | Primary output |
| --- | --- | --- | --- |
| Alessandro | Frontend Lead | Streamlit UI | Upload / address / picker / results pages |
| Ole | Vision / AI Lead | VLM image analysis | Structured JSON: sun direction, elevation, shadows |
| Ferdinand | Solar Engine Lead | Geocoding + solar calc | Solar window dict for any address + facade + month |
| Gabriel | Logic / Backend Lead | FastAPI + reconciliation | Verdict dict: Consistent / Possibly misleading / Inconclusive |
| Margarida | Business & Presentation Lead | Business case + pitch | Presentation slides, pricing model, competitor overview, demo script |
| All | Integration & Report (joint) | PDF report + final demo | Working end-to-end demo + downloadable compliance note |

# Role Cards

Each card tells that person what to build, which tools to start with, and the single most important first action.

| Alessandro · Frontend Lead |  |
| --- | --- |
| Module | Streamlit UI |
| Key Tasks | - Build the upload widget (listing photo) - Build the address text input field - Build the facade/balcony orientation picker (dropdown: N / NE / E / SE / S / SW / W / NW) - Optional: add a month/season selector (defaults to current month) - Display the result page: verdict badge, explanation text, solar summary, and PDF download button - Wire the UI to Gabriel's FastAPI endpoints (he will give you the base URL) |
| Suggested Tools | - Streamlit (pip install streamlit) — your primary framework - streamlit.io/docs — all the widgets you need are documented there - requests library — to call Gabriel's FastAPI endpoints from Streamlit - Streamlit Community Cloud — free one-click hosting for the demo - Figma or pen-and-paper — sketch the 2–3 screens before coding |
| Start With | Run: pip install streamlit — create app.py and run streamlit run app.py. Hardcode dummy responses first so the whole UI is testable before Gabriel's backend is ready. |

| Ole · Vision / AI Lead |  |
| --- | --- |
| Module | VLM Image Analysis Module |
| Key Tasks | - Write one Python function: analyze_image(image_bytes) -> dict - Send the image to a vision model with a structured prompt - The prompt must request: implied sun direction (compass bearing), approximate sun elevation (low / medium / high), lighting type (direct / diffuse / overcast), shadows visible (yes / no / unclear), direct sun on facade or balcony (yes / no / unclear) - Return a clean JSON dict — no free text, just the five fields above - Test on 5–10 real listing photos: sunny balcony, overcast exterior, interior shot, etc. - Document your prompt clearly so Gabriel can read and integrate it |
| Suggested Tools | - OpenAI Python SDK (pip install openai) with GPT-4o or GPT-4o-mini vision - Alternatively: Anthropic SDK (pip install anthropic) with Claude claude-sonnet-4-5-20251022 - Use JSON mode / structured outputs to guarantee valid JSON back from the model - Pillow (pip install Pillow) — resize images before sending to the API - Google Colab — free Jupyter environment, great for iterating on prompts quickly |
| Start With | Create image_analysis.py with one function analyze_image(). Call the model with a simple prompt and print the raw response. Keep tightening the prompt until the JSON output is consistent across different photo types. |

| Ferdinand · Solar Engine Lead |  |
| --- | --- |
| Module | Geocoding + Solar Calculation Module |
| Key Tasks | - Write: geocode_address(address_str) -> (lat, lon) using OpenStreetMap Nominatim - Cache geocoding results in a simple dict to avoid hitting rate limits - Write: get_solar_window(lat, lon, facade_direction, month) -> dict - The dict should include: sun_rise_azimuth, sun_set_azimuth, hours_facade_receives_sun, best_sun_times (list of hour strings), notes - Test on 5 Norwegian addresses with all four main facade directions - Print readable summaries so Gabriel can verify your output easily |
| Suggested Tools | - pysolar (pip install pysolar) — solar position from any lat/lon/datetime - pvlib (pip install pvlib) — alternative, more feature-rich - geopy (pip install geopy) — easy Nominatim geocoding wrapper - Norwegian test addresses: Aker Brygge, Frogner, Grünerløkka, Majorstuen |
| Start With | Install pysolar and geopy. Write a tiny script with one hardcoded Oslo address and print the solar azimuth at noon in July. Once that number looks right, wrap it into the full functions. |

| Gabriel · Logic / Backend Lead |  |
| --- | --- |
| Module | FastAPI Backend + Reconciliation Engine |
| Key Tasks | - Set up FastAPI (main.py) with one endpoint: POST /analyze — takes image + address + orientation + month, returns verdict dict - Build the reconciliation function: compare_claims(image_json, solar_json) -> verdict_dict - Logic: if Ole's VLM output claims sun direction X but Ferdinand's solar window says that facade cannot receive sun from X in that month, flag as Possibly misleading - Handle the Inconclusive path: if Ole's JSON has too many unclear fields, return Inconclusive — never force a verdict from weak evidence - Write stub versions of Ole's and Ferdinand's functions early so you can test the logic independently - Run locally with uvicorn main:app --reload and test every endpoint with Postman before connecting the others |
| Suggested Tools | - FastAPI (pip install fastapi uvicorn) — your main framework - Pydantic — built into FastAPI, define all request/response shapes with it - Postman or Thunder Client (VS Code extension) — manual endpoint testing - python-multipart (pip install python-multipart) — required for file uploads in FastAPI - CORS middleware (fastapi.middleware.cors) — needed so Alessandro's Streamlit can call the API |
| Start With | pip install fastapi uvicorn python-multipart — create main.py and write GET /health returning {status: ok}. Test it in the browser. Once that works, you have a base URL to share with the whole group. |

| Margarida · Business & Presentation Lead |  |
| --- | --- |
| Module | Business Case, Market Analysis & Pitch |
| Key Tasks | - Own the business case end-to-end: why SunProof AI is a viable product, not just a prototype - Build and refine the pricing model: research what EUR 40/month per agent looks like vs. comparable SaaS tools in Norway/Europe - Research the competitive landscape: are there any similar tools in Norway or Europe? What do agents currently do instead? - Summarise the Forbrukertilsynet regulatory context in plain language for the presentation audience - Prepare the presentation slides (PowerPoint or Google Slides) — structure: problem, solution, demo, business model, risks, ask - Write the demo script: who clicks what, in what order, what to say during the live demo - Prepare the three demo cases in a clear narrative: Consistent, Possibly misleading, Inconclusive — explain why each matters to an agent - Collect the unit economics: estimated API cost per verification, gross margin at scale, break-even number of agents - Prepare one slide on risks and mitigations (image quality, geocoding errors, legal framing) - Rehearse the pitch with the group before the class presentation |
| Suggested Tools & Resources | - Google Slides or PowerPoint — for the presentation deck - Canva — if you want polished visuals without a design background - Forbrukertilsynet.no — primary source for the regulatory framing - OpenAI API pricing page (openai.com/api/pricing) — for the unit economics slide - Proff.no or Brreg.no — to research Norwegian real-estate agency sizes and counts - VG article (April 2026) on AI listing photos — good opening hook for the pitch - Google Sheets — to model monthly cost vs. revenue at different agent counts |
| Start With | Open a Google Slides deck and create five blank slides: Problem / Solution / Demo / Business Model / Risks. Fill in bullet points from the group brief before making it pretty. Getting the structure right early means the team can give you feedback before the final week. |

# Joint Task — Integration & PDF Report

The PDF compliance note and the final end-to-end demo are a shared responsibility for the four technical members. This is the last thing built, so it does not block anyone's individual work in Week 1.

| All four · Integration & PDF Report |  |
| --- | --- |
| PDF tasks | - Gabriel adds a /report endpoint that calls the PDF generator with the verdict dict - Alessandro adds a st.download_button in the results page (data=pdf_bytes, file_name='SunProof_report.pdf') - PDF content: property address, check date, verdict + explanation, solar summary, disclaimer - Suggested library: fpdf2 (pip install fpdf2) — simple and well-documented |
| Integration tasks | - Run a group Integration Call (see below) at the start of Week 2 - Test the three demo cases end-to-end: Consistent, Possibly misleading, Inconclusive - Deploy frontend to Streamlit Cloud and backend to Render (both free) - Hand the live demo URL to the Business Lead for the presentation |

# Interface Contracts — Agree on These First

Before everyone codes in their corner, spend 15 minutes agreeing on the three data shapes below. Write them in a shared Google Doc. This is the most important coordination step.

| Between | What is passed | Suggested shape |
| --- | --- | --- |
| Ole → Gabriel | VLM analysis result | {"sun_direction":"SW","sun_elevation":"medium","lighting":"direct","shadows_visible":true,"sun_on_facade":true} |
| Ferdinand → Gabriel | Solar window for address + month | {"facade_receives_sun":true,"best_sun_times":["12:00","14:00"],"notes":"South-facing, full summer sun"} |
| Gabriel → Alessandro & PDF | Final verdict dict | {"verdict":"Possibly misleading","explanation":"...","solar_summary":"..."} |

Gabriel: write stub versions of Ole's and Ferdinand's functions in Week 1 so the reconciliation logic is fully testable before both modules are ready.

# Collaboration — Easy Workflow Without Much Git

You do not need to be Git experts. The setup below avoids merge conflicts and keeps everyone unblocked.

## GitHub Desktop + Google Drive

|  | Action | How |
| --- | --- | --- |
| 1 | Shared Google Drive folder | One folder: SunProofAI/ — everyone gets edit access. Put test images, notes, and draft snippets here during exploration. |
| 2 | One GitHub repo | One person creates a private GitHub repo and invites everyone. Install GitHub Desktop (desktop.github.com) — no command line needed. |
| 3 | One file per person | Alessandro owns app.py, Ole owns image_analysis.py, Ferdinand owns solar.py, Gabriel owns main.py. Work in your own file — zero conflicts. |
| 4 | Commit daily | At end of each session: open GitHub Desktop, write a short message ('Solar window function working'), click Commit then Push. Done. |
| 5 | Pull before you start | Each time you sit down: click Fetch/Pull in GitHub Desktop first to get everyone's latest changes. |

## Agreed Folder Structure

sunproofai/ app.py ← Alessandro (Streamlit UI) image_analysis.py ← Ole (VLM module) solar.py ← Ferdinand (geocoding + solar) main.py ← Gabriel (FastAPI + reconciliation) report.py ← joint (PDF generator) requirements.txt ← everyone adds their packages here test_images/ ← shared demo images README.md ← one person keeps this updated

## requirements.txt — Shared, Everyone Adds Their Packages

streamlit fastapi uvicorn python-multipart openai anthropic geopy pysolar fpdf2 Pillow requests

# Week-by-Week Milestones

| Who | Week 1 — Build independently | Week 2 — Connect & test | Week 3 — Polish & demo |
| --- | --- | --- | --- |
| Alessandro | UI skeleton with dummy data; all screens navigable | Connected to Gabriel's real endpoints; real verdicts shown | Inconclusive path, polish, demo flow rehearsal |
| Ole | analyze_image() reliable on 5+ test photos | Integrated into Gabriel's /analyze endpoint | Edge cases handled: no shadows, interior photo |
| Ferdinand | geocode + solar window correct for 5 addresses | Integrated into Gabriel's /analyze endpoint | All 8 facade directions tested and verified |
| Gabriel | /health up; reconciliation logic drafted with stubs | All modules wired; end-to-end verdicts working | CORS fixed; backend deployed; API tests pass |
| Margarida | Slide structure and problem framing drafted; pricing model started | Competitive overview done; unit economics slide complete | Full deck finalised; demo script written; pitch rehearsed |
| All (jointly) | — | Integration Call; PDF download working; demo images collected | Full end-to-end run; live URL handed to Business Lead |

# Integration Call — Tying It All Together

Schedule a group video call at the start of Week 2. Gabriel shares his screen and runs the server. Everyone connects their module one by one.

Suggested agenda (1–2 hours): 1. Gabriel starts the FastAPI server locally 2. Ole runs analyze_image() on a test photo — Gabriel wires it into /analyze 3. Ferdinand runs get_solar_window() on the same address — Gabriel wires it in 4. Alessandro sends a request from Streamlit — everyone watches the verdict appear 5. PDF download is tested from the results page 6. Group runs through all three demo cases: Consistent, Misleading, Inconclusive 7. Live URL shared with Business Lead for the presentation deck

## If a Module Is Not Ready Yet — Use a Stub

A stub is a Python function that returns a hardcoded dict. Gabriel should have stubs for Ole and Ferdinand from Week 1.

- Ole not ready: return {'sun_direction':'SW','sun_elevation':'medium','lighting':'direct','shadows_visible':True,'sun_on_facade':True}

- Ferdinand not ready: return {'facade_receives_sun':False,'best_sun_times':[],'notes':'North-facing, no direct sun in any month'}

# Hosting the Demo

For the class presentation you want a live URL, not localhost.

| Option | Frontend (Alessandro) | Backend (Gabriel) |
| --- | --- | --- |
| Easy path | Streamlit Community Cloud — connect GitHub repo, deploy in one click | Render.com free tier — connect GitHub repo, auto-deploys on push |
| Alternative | Hugging Face Spaces (free, supports Streamlit natively) | Railway.app (free tier, easy FastAPI deploy) |

Important: set API keys as environment variables (secrets) in the hosting platform — never put them in code or push them to GitHub.

# Progress Checklist

Alessandro — Frontend

- Streamlit installed and running locally

- Upload, address, and orientation picker all functional

- Results page shows verdict + explanation (dummy data first)

- Connected to Gabriel's real /analyze endpoint

- PDF download button working

- UI tested on all three demo cases

Ole — Vision AI

- API key set up (OpenAI or Anthropic)

- analyze_image() returns valid JSON for a sunny photo

- analyze_image() returns valid JSON for an overcast photo

- Handles photos with no visible sun (returns unclear fields)

- Module committed to GitHub

Ferdinand — Solar Engine

- geocode_address() returns correct lat/lon for 3 Oslo addresses

- get_solar_window() returns plausible hours for south-facing Oslo in July

- get_solar_window() returns 0 hours for north-facing Oslo in December

- All 8 facade directions tested

- Module committed to GitHub

Gabriel — Backend

- FastAPI running locally; /health returns 200 OK

- POST /analyze accepts image + address + orientation + month

- Correct verdict for all three demo cases

- CORS enabled; Alessandro's Streamlit can call the API

- Backend deployed to Render or Railway

Margarida Business & Presentation Lead

- Problem and regulatory framing slide complete

- Solution and demo narrative written

- Pricing model slide (EUR 40/month, unit economics)

- Competitive landscape: at least 3 alternatives or gaps identified

- Risks and mitigations slide

- Demo script written (click-by-click, spoken narrative)

- Rehearsed full pitch with the group

All — Joint Integration

- Integration Call completed (start of Week 2)

- PDF report downloads correctly from the live app

- Three demo images saved in test_images/

- Full end-to-end run with no errors

- Live URL sent to Business Lead

SunProof AI — Group Action Plan

This is a guide, not a contract — adapt freely as you learn what works.